Test Plan

Revision History

26/01/2023	V3.0	Draft	AGHANENU DANIEL OLUCHI

Document	Version
Escrowright test plan

References

Contents

# INTRODUCTION
 Escrowright is a digital transaction platform that embeds multiple types of real-time financial services and products into the business offerings of non-bank businesses.	Escrowright is designed to establish trust when making any transaction with an unknown Seller/Buyer. It involves the testing of some features that enhance the smooth functionality of the website. The type of test that would be conducted on this solution is system testing.

  1. OVERVIEW
Regulated banks and financial institutions with licenses securely link to a non-bank entity’s embedded financial services, enabling seamless communication. ER is designed to establish trust when making any transaction with an unknown Seller/Buyer, The customer doesn’t need to go to a different bank website to get financial services, Every Transaction is an agreement between a seller and a buyer to exchange goods or services for payment.

# ITEM TO BE TESTED
1. Page Launch
2. The Sign up
3. Login
4. Create new Account
5. Instant Escrow
6. Get Started
7. About
8. Contact Info

# SOFTWARE RISK ISSUES
Below is a list of issues that might constitute risk to testing:

- Changing requirements - Initial requirements should be maintained where feasible. Where modifications are in-avertable, they should be adequately reflected in related schedule and go through the proper change process. Additional requirements can also be moved to a later phase of system development.
- Delivering additional solutions requiring testing which were initially not included in the list of requirements earlier forwarded to the testing team
- Management commitment and support - Inadequate commitment or support from
management can also be risky to the test process
- Allocation of appropriate time frame - Sufficient time needs to be allocated to testing of the system. However, if time allocated for testing is not sufficient or gets reduced due to unforeseen contingencies, then Risk Analysis will be used to determine which areas are high priorities to the business.
- Defect Resolution Turn Around Time – Delay in resolution of defects raised during testing can affect the project adversely.
- Untimely deployment of the full solution to the test environment

# FEATURES TO BE TESTED
1. As a user, I want to be able to access the website so I can browse freely through it's features
2. To test that user can SIGN UP to the web App with correct login details.
3. To test that a user should NOT be able to SIGN UP with INVALID email address(e.g Megangmail.com, okoboua@ymail.com)
4. To test that a user should NOT be able to sign up with INVALID password(e.g, password less than 6 characters, letters, numbers, special characters, lower case and upper case letter)
5. To test that a user should NOT be able to sign up IF the retype password does not match the actual requirement (confirm password)
6. To test that a user should NOT be able to sign up using the same email address (multiple account)
7. To test that user can LOG IN to the web App with correct login details
8. To test that user cannot LOG IN to the web App with invalid username and valid password
9. To test that user cannot LOG IN to the web App with valid username and invalid password
10. To test that user cannot LOG IN to the web App with invalid credentials
11. To test that user cannot LOG IN to the web App without username and password field
12. To test that the User should be able to create an account freely
13. To test that a User should be able to click on get started button
14. To test that a user should be able to view all the details about the page
15. To test that a user should be able to communicate with ER to know more about their services
16. To test that a user should be able to learn more on how to operate/use ER
17. To test that a user should NOT be able to sign up using the same phone number
18. To test that a user should NOT generate an instant escrow account for an individual account transaction using INVALID email address
19. To test that a user should be generate an instant escrow account for an individual account transaction using VALID email address
20. To test that the user should be able to make payment after successful account creation
21. This is to test that a user should be able to click on "pay online" tab
22. This is to test that a user should be able to contact ER using email address/name

# FEATURES NOT TO BE TESTED
Features relating to;
Hardware Requirements

# APPROACH
## Test Levels

Two cycles (including regression testing) of system test is planned for this solution

### 6.1.1.1 Test Cycle1
Step	Action
1	Develop test script / Action of each test will be referred to as “Pass or Fail” / Run a first level test from end to end / All issues noted in test one will be recorded on Issues Log
2	Test team will define defect rating, severity and impact
3	The rating of the defect will define if test should be discontinued or test team should move to the next stage of testing.
4	All defects will be filled out in a "Defect Logging Form"
5	Defects shall be forwarded to development team for rectification

### 6.1.1.2 Test Cycle 2

Step	Action
1	Develop test script
	Action of each test will be referred to as “Pass or Fail” / Run a first level test from end to end / All issues noted in test one will be recorded on Issues Log
2	Test team will define defect rating, severity and impact
3	The rating of the defect will define if test should be discontinued or test team should move to the next stage of testing.
4	All defects will be filled out in a "Defect Logging Form"
5	Defects shall be forwarded to development team for rectification

## Test Strategy
The strategy to be adopted for this project is as follows:
- Perform a basic (normal) flow test to ensure that the user requirements are met as detailed under features to be tested
- Perform negative tests and branch flows
## Change Control
All changes, enhancements and other modification requests to the system will be handled through the published change control procedures within First Bank.

## Environmental Needs
The available test environment will be used for the system test activities.
## Meetings
 Stand up discussions will be held when required for clarification and defects agreement purposes
## Measures and Metrics
The following information will be collected by the test team during the testing phase.
1. Defects by priority and severity.
2. Defect Origin (Requirement, Design)
3. Test Summary Report (execution result)
4. Issue Log
# ITEM PASS/FAIL CRITERIA
Test Items shall be classified as pass/fail. All passed test items shall be noted satisfied while all “failed” items shall be treated as defect and passed to the developer.
# ENTRY AND EXIT CRITERIA
## Entry Criteria – System Test
System Testing will start when
- IT Change Manager has given approval for Build and Test
- Baseline document submission;
- Functional Requirement Document (FRD)
- System Design Specification (SDS)
- Code review sign off has been submitted by the Developer
- User review confirmation with stakeholders has been submitted by the Developer
- Project creation on Team Foundation Server via the SDLC workflow
- All interfaces to the application have been confirmed ready.
- Test environment is in place and free for System Test use.
- EPMO approval received

## Exit Criteria – System Test
Test Team shall consider testing completed and shall sign-off testing only when all listed conditions have been fulfilled.
- All testing identified in the "Test Plan" has been completed
- No defects classified with severity as "Critical" exist
- No defects classified with priority as "High" exist
- Less than 3 defects classified as priority "Medium" exist
- Less than 6 defects classified as priority "Low" exist
- When the business agrees that test activities should be suspended
The System testing phase will be signed off by FBN IT Quality Management Unit
# SUSPENSION CRITERIA AND RESUMPTION REQUIREMENT
## Suspension Criteria

System testing will be suspended if any of the following occurs
- Unavailability of external dependent systems (interfaces) during execution
- Unavailability of the Test Environment
- When a defect is introduced that cannot allow any further testing
- A specific holiday shuts down both development and testing
- If the number or type of defects reaches a point where the continuation of test has no value and makes no sense to continue the test execution
## Resumption Requirements
In the event that system testing is suspended resumption criteria will be specified and testing will not re-commence until the software reaches these criteria:
- When the external dependent systems become available again
- Test Environment becomes available again
- When a fix is successfully implemented and the Testing Team is notified to continue testing
- The holiday period ends
- A new build is delivered
Note: Suspension criteria assume that testing cannot go forward and that going backward is also not possible. A failed build would not qualify as system test can progress using the previous build. Most major or critical defects would also not constitute suspension criteria as other areas of the system could continue to be tested.
# TEST DELIVERABLES
The following are deliverable of the test exercise
- Test Plan (includes test scenarios)
- Defects Log
- Issues Log (if any)
- Test Summary Report

# STAFFING AND TRAINING NEED
Not Applicable
# RESPONSIBILITIES
Test Analyst: The Test Analyst would be responsible for system test execution, defect reporting and confirmation of resolved defects
Developer: The developer would be responsible for defect fix

Baseline Start	Baseline / Finish	Actual Start	Actual / Finish	Test / Cycle(s)	No of / Defect	Comments

# SCHEDULE

# PLANNING RISKS AND CONTIGENCIES

	Risks	Impact	Mitigation
	Test Environment – Not having a dedicated test environment can / hold testing up. / Unavailability of the test environment when the test / execution is to be carried out can also hold testing up. / All these risks will affect the testing delivery time.	High	Provide dedicated environments for System test and the test environment should be up and running at all time.
Defect Resolution Time – There is a need to agree on defects / resolution time. A severity 1 defect for instance will mean that the system cannot be used which / means that testing will come to a stop. This will have an impact on the testing time lines.		High	Turnaround time for fixing Severity 1 and 2 defects need to be agreed

In addition to the above the Software risk issues identified in section 2 of this document should be noted.